HElbaron LMS - Server Deployment Handoff

For the developer/operator deploying the client server. Source is pushed to GitHub and this document lists the exact branch, required secrets, commands, checks, and rollback path.

# 1. GitHub Source State

| Item | Value |
| --- | --- |
| Repository | https://github.com/Hassan-elbaron/helbaron-lms.git |
| Branch to deploy/test | feat/stage-4-enterprise-ai-growth-integrations |
| Latest pushed commit at handoff | 202e359 feat(web,api): show latest featured courses on homepage |
| Working tree at handoff | Clean before creating this handoff document; this DOCX may be committed as a docs-only follow-up. |

Do not deploy from an older local folder. Pull this branch from GitHub, then confirm HEAD matches the expected commit or the newer docs-only handoff commit if this file was committed after 202e359.

If production policy requires main only, open/merge a PR from this branch after CI is green. Do not cherry-pick partial commits; the branch contains cross-cutting API/web/database changes.

# 2. What Must Be Uploaded / Deployed

The application code from the GitHub branch above: root repo, apps/api, apps/web, infra/nginx, docker-compose.prod.yml, scripts, and docs needed by the operator.

Production env files must be created on the server and must NOT be committed: apps/api/.env.production and apps/web/.env.production.

Uploaded course/media assets are runtime data, not Git files. Back up and migrate the database plus media storage together. For local/manual sources, keep apps/api/storage/app/private/manual-import outside Git.

Do not upload local runtime junk: .next, node_modules, vendor if building in CI/image, storage logs/cache, backups unless intentionally restoring, and any private .env files.

# 3. Production Architecture

| Service | Purpose | Notes |
| --- | --- | --- |
| api | Laravel API image | Run migrations/caches here. Depends on PostgreSQL and Redis. |
| web | Next.js web image | Uses NEXT_PUBLIC_API_BASE_URL and API_INTERNAL_URL. |
| nginx | Private HTTP reverse proxy | Port 8080 in compose; TLS should terminate upstream. |
| horizon | Queue workers | Required for notifications, certificates, exports. |
| scheduler | Laravel scheduler | Runs reminders, cleanup, scheduled work. |
| postgres | PostgreSQL 16 | Use persistent volume and pre-deploy backups. |
| redis | Redis 7 | Queues/cache/session store. |
| db-backup | Logical backup loop | Writes db-*.sql.gz to ./backups with retention. |

# 4. Required Server Secrets

## API: apps/api/.env.production

APP_ENV=production, APP_DEBUG=false, APP_KEY set, APP_URL set to API/public domain.

DB_CONNECTION=pgsql, DB_HOST, DB_PORT, DB_DATABASE, DB_USERNAME, DB_PASSWORD.

Redis: REDIS_HOST/PORT/PASSWORD, CACHE_STORE=redis, QUEUE_CONNECTION=redis, SESSION_DRIVER=redis.

Mail provider and from address. Enable real provider only with verified credentials.

Payments: COMMERCE_PAYMENT_PROVIDER=stripe plus STRIPE_SECRET and STRIPE_WEBHOOK_SECRET if taking real payments.

Storage/media: S3/CloudFront variables or confirmed production local disk strategy. Course images and downloads must be served from persistent storage/CDN.

Video: Mux or CloudFront keys if signed playback is enabled.

Security: SESSION_SECURE_COOKIE=true on HTTPS, trusted proxies/hosts, CORS_ALLOWED_ORIGINS restricted to the real web origin, Sentry DSN if used, ADMIN_REQUIRE_MFA=true recommended.

## Web: apps/web/.env.production

NEXT_PUBLIC_API_BASE_URL must be the browser-reachable versioned API URL, e.g. https://api.example.com/api/v1.

API_INTERNAL_URL must be reachable from the Next.js server/container, e.g. http://api/api/v1 inside Docker or the private API origin.

NEXT_PUBLIC_SITE_URL must be the final public web origin.

NEXT_PUBLIC_DEFAULT_LOCALE=en or ar as desired. NEXT_PUBLIC_APP_VERSION should match release/version.

Do not put secrets in NEXT_PUBLIC_* variables. They are shipped to the browser.

# 5. Deployment Commands

## Fresh server / pull source

git clone https://github.com/Hassan-elbaron/helbaron-lms.git

cd helbaron-lms

git checkout feat/stage-4-enterprise-ai-growth-integrations

git pull --ff-only

## Production compose path

# Create apps/api/.env.production and apps/web/.env.production first.

docker compose -f docker-compose.prod.yml build api web

docker compose -f docker-compose.prod.yml up -d postgres redis

docker compose -f docker-compose.prod.yml run --rm api php artisan migrate --force

docker compose -f docker-compose.prod.yml run --rm api php artisan config:cache

docker compose -f docker-compose.prod.yml run --rm api php artisan route:cache

docker compose -f docker-compose.prod.yml run --rm api php artisan event:cache

docker compose -f docker-compose.prod.yml run --rm api php artisan storage:link || true

docker compose -f docker-compose.prod.yml up -d api web nginx horizon scheduler db-backup

## If using CI-built images

# Preferred for production once CI publishes images:

export HELBARON_IMAGE=ghcr.io/<owner>/<repo>/api:sha-<commit>

export HELBARON_WEB_IMAGE=ghcr.io/<owner>/<repo>/web:sha-<commit>

docker compose -f docker-compose.prod.yml pull api web horizon scheduler

docker compose -f docker-compose.prod.yml up -d

# 6. Database And Media Checklist

Take a DB snapshot before deployment or migration.

Run php artisan migrate --force once against the production database.

Confirm the latest migration adding courses.featured_at has run. This is required for latest-featured homepage ordering.

Back up database and media storage together; media records without files or files without DB rows will break course/trainer images.

After restoring/importing media, smoke test /courses, /trainers, and the homepage for broken images.

# 7. Mandatory Smoke Checks

# API health

curl -i https://<api-domain>/api/v1/health/ready

# Public pages

curl -I https://<web-domain>/

curl -I https://<web-domain>/courses

curl -I https://<web-domain>/bundles

curl -I https://<web-domain>/pricing

# Featured courses should return exactly the intended homepage set

curl -s 'https://<api-domain>/api/v1/courses?featured=1&per_page=9'

In a real browser, verify: homepage has 9 featured course cards, no Demo courses, prices visible, trainer avatars visible, no broken images, and RTL Arabic layout has no horizontal overflow.

Login smoke: admin, instructor, learner, company manager, company employee. Check /my-learning, /learn/[id], /teach/questions, /manager/seats, and /manager/training.

# 8. Launch-Critical Business Rules To Preserve

No free published courses. Every public published course must have an active purchasable product/price.

Homepage course section must use only Featured courses, latest 9 by featured_at. Admin controls this by toggling Featured while editing a course.

Company bundle purchases grant seats to employees; employee access expires with the company purchase when configured.

Individual bundle purchases show all included courses to the buyer and certificates are issued in that buyer name.

Company certificates may include company branding/logo according to the product/company configuration.

Do not seed Demo courses/media in production. DEMO_MODE must remain false.

# 9. Pre-Launch QA Gates

# Web

cd apps/web

npm ci

npm run lint -- --max-warnings=0

npm run typecheck

npm run test

npm run build

# API

cd apps/api

composer install --no-dev --prefer-dist --optimize-autoloader

php artisan test

php vendor/bin/pint --test app database tests

php vendor/bin/deptrac analyse --no-progress

php -d memory_limit=3G vendor/bin/phpstan analyse --no-progress

If full API tests are slow, run them by directory/chunk, but do not ignore failures. Avoid running multiple Pest processes against the same test DB unless the harness creates isolated databases.

# 10. Rollback

Stop traffic or switch load balancer back to the previous healthy version.

Deploy the previous image/commit.

If the failed release ran migrations, restore the pre-deploy DB snapshot unless the migration is confirmed backward-compatible.

Restore media storage snapshot if media was migrated or replaced.

Re-run health checks, login, homepage, course detail, checkout, and my-learning smoke tests.

Record the rollback commit and cause in CHANGELOG.md or the operations log.

# 11. Notes For This Handoff

GitHub push completed to origin/feat/stage-4-enterprise-ai-growth-integrations through commit 202e359 before this document was generated.

The repo does not include production secrets. The server operator must provide .env.production files out of band.

After PHP code changes in Octane/FrankenPHP, restart the API container or reload Octane workers. A simple file copy is not enough.

Current homepage behaviour was tested locally after API restart: /api/v1/courses?featured=1&per_page=9 returns 9 Featured courses with thumbnails, and the homepage renders those 9 with no Demo mentions or broken images.